# Post-Incident Review - [4184007] Account Compromise - NQLC

# Post-Incident Review - [4184007] Account Compromise - NQLC

Incident: Unable to send emails - Leon Yeatman (Initial Report)
Actual Incident: Multi-Account Credential Stuffing Attack
Date Range: October 15 - November 14, 2024
Severity: SEV1 - Security Incident
Status: Closed (with ongoing remediation)
Document Version: 2.0 (Revised with forensic analysis)
Last Updated: November 18, 2024

## Executive Summary

On November 6, 2024, North Queensland Land Council (NQLC) reported that Leon Yeatman's emails were being blocked by Microsoft Defender.

Initial troubleshooting resolved the email blocking but forensic analysis of Azure AD sign-in logs revealed a credential stuffing attack affecting 2 confirmed user accounts (Joanne Chapman, Leon Yeatman) with 51 successful unauthorized logins from Germany over a ≥22 day period (limited by 30-day log retention). Leon's compromise exposed the CEO shared mailbox via delegate permissions.

Root Cause:
- Primary: Credential stuffing attack using compromised passwords (no MFA protection)
- Secondary: No detection capabilities (no impossible travel alerts, no sign-in risk policies)
- Tertiary: Delayed incident response (Nov 7 MFA recommendation not enforced)

Remediation Status:
- ✅ All accounts locked and passwords reset (Nov 12-17)
- ✅ Client briefed on MFA urgency (Nov 17 meeting)

- ✅ Conditional Access policy applied to block all international access (Nov 19)
- 🟡 MFA implementation – awaiting approval
- 🔴 Data exfiltration assessment – awaiting approval
- 🔴 Detection capabilities not yet deployed

Impact:
- 3 CONFIRMED compromised accounts: Joanne Chapman (≥15 days), Leon Yeatman (≥7 days), Loraine Healey (PNG, 1 login)
- CEO Mailbox exposed: Via Leon's delegate access (Nov 3-11)
- 51 successful malicious logins from Germany (92.246.87.37)
- Primary target: Email (22 Outlook Web accesses), SharePoint (2 accesses), Dynamics 365 (1 access)
- Detection delay: ≥28 days (Oct 15 first visible → Nov 12 detection, actual start unknown)
- Mitigation delay: 6 days (Nov 6 signal → Nov 12 lockdown)
- User disruption: All users required password resets (Nov 12-17)

### Key Findings

Attack Timeline (visible window - limited by 30-day log retention):
- October 13, 2024 (04:39 UTC): First visible attack activity (credential stuffing begins globally)
- October 13-14: Rapid credential testing across multiple IPs (US, Brazil, Nigeria, Spain, India, China, Germany)
- October 15, 2024 (17:36 UTC): First confirmed successful compromise (Joanne Chapman from Germany)
- October 15 - November 11: Ongoing unauthorized access (≥29 days visible)
- November 6: Email blocking reported, resolved without addressing root cause
- Evidence of attacker activity: Email sent from Leon's account at 03:00 AM to Cooper Grace Ward (law firm)
- November 7: MFA recommended but not enforced → 5 additional days of exposure
- November 12: Incident escalated after detecting impossible travel, accounts locked
- Leon's password last changed: April 3, 2024 (7+ months of exposure)
- November 14: Last malicious activity detected (Orro Philippines - false positive)

## Incident Classification

| Field | Value |
| --- | --- |
| Severity | SEV1 - Critical Security Incident |
| Category | Account Takeover - Credential Stuffing |
| Affected Users | 2 confirmed compromised + CEO mailbox exposed via delegation |
| Attack Duration | ≥29 days visible (Oct 13 - Nov 11, 2024) - limited by 30-day log retention |
| MTTD (Mean Time To Detect) | ≥720 hours (≥30 days) - actual start unknown due to log retention limits |
| MTTR (Mean Time To Recover) | 144 hours (6 days from Nov 6 signal → Nov 12 lockdown) |
| Data Exposure Risk | HIGH - Email (inc. CEO mailbox), SharePoint, Dynamics 365 accessed |
| Attacker Sophistication | Medium - Credential stuffing with static residential IP, active email use |
| Log Retention Limitation | Azure AD 30-day default - true breach start date unknown |

## Compromised Accounts (Complete List)

| Account | Attacker IP | Location | First Visible | Last Activity | Login Count | Exposure Duration | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Joanne Chapman | 92.246.87.37 | Moenchengladbach, Germany | Oct 15, 17:36 UTC | Oct 30, 23:31 UTC | 19 | ≥15 days | CONFIRMED COMPROMISE |
| Leon Yeatman | 92.246.87.37 | Moenchengladbach, Germany | Nov 3, 21:07 UTC | Nov 11, 10:30 UTC | 32 | ≥7 days | CONFIRMED COMPROMISE |
| Loraine Healey | 124.240.212.179 | Port Moresby, PNG | Nov 11, 23:26 UTC | Nov 11, 23:26 UTC | 1 | <1 hour | CONFIRMED |
| CEO Mailbox | Via Leon's delegates | N/A | Nov 3+ (via Leon) | Nov 11+ (via Leon) | 32 (Leon's logins) | ≥7 days | ⚠️ EXPOSED VIA DELEGATION |
| CONFIRMED TOTAL | 3 unique IPs | 2 countries | Oct 15 - Nov 14 | ≥22 days visible | 51 malicious logins | Limited by 30-day log retention |  |

### CEO Delegated Mailbox Exposure

CEO@nqlc.com.au is a SHARED MAILBOX with three delegates:
- Halejah Wacando (hwacando@nqlc.com.au)
- Leon Yeatman (lyeatman@nqlc.com.au) ← COMPROMISED
- Rachel Jacobsen (rjacobsen@nqlc.com.au)

Impact: Leon's compromise gave the attacker delegate access to CEO mailbox from Nov 3-11, potentially exposing:
- CEO email correspondence
- Executive-level communications
- Strategic/confidential discussions
- External stakeholder emails

Evidence of Attacker Activity: On Nov 6 at 03:00 AM, an email was sent from Leon's account to Cooper Grace Ward (external law firm), confirming active attacker use of compromised credentials.

### Attack Pattern Analysis

Credential Stuffing Evidence (30-day visible window):
- ✅ Zero failed logins in 5,001 sign-in events (Oct 15-Nov 14) → Attackers had valid credentials
- ✅ Same German IP (92.246.87.37) accessed 2 different users (Joanne Chapman, Leon Yeatman)
- ✅ Sequential access pattern → Joanne (Oct 15-30), then Leon (Nov 3-11) from same IP
- ✅ No MFA challenges → Single-factor authentication allowed direct access
- ✅ Residential IPs → Not Tor/VPN, likely compromised home routers or residential proxies
- ✅ Leon's password unchanged since April 3, 2024 → 7+ months exposure window for credential databases

Log Retention Limitation: Azure AD retains sign-in logs for 30 days by default. The visible attack window (Oct 15-Nov 14) may not represent the true start date. Actual compromise could have begun weeks or months earlier.

Applications Accessed by Attackers:
- One Outlook Web: 22 logins (primary target - email access)
- Office365 Shell WCSS-Client: 11 logins
- Microsoft Account Controls V2: 11 logins
- SharePoint Online: 2 accesses (Leon Yeatman - document repositories)
- Dynamics 365 Business Central: 1 access (Leon Yeatman - potential financial/ERP data)

Resources Targeted:
- Office 365 Exchange Online: 22 accesses (email read/send capabilities)
- Microsoft Graph: 21 accesses (user profile, calendar, contacts)
- SharePoint Online: 2 accesses (document downloads possible)
- Dynamics 365: 1 access (financial/ERP data exposure risk)

### Accounts Targeted But Successfully Defended

Not all targeted accounts were compromised. Analysis reveals that strong passwords successfully defended against the same credential stuffing attack:

| Account | Attack Period | Failed Attempts | Unique Attacker IPs | Outcome | Key Defense Factor |
| --- | --- | --- | --- | --- | --- |
| elking@nqlc.com.au | Oct 13 - Nov 19 | 739 | 448 (global) | ✅ NEVER COMPROMISED | Strong password resisted 739 attempts |
| jchapman@nqlc.com.au | Oct 13-14 (pre-compromise) | 257 | Multiple | ❌ Compromised Oct 15 | Weak password - fell to credential stuffing |

Critical Lesson: elking@nqlc.com.au was targeted with the SAME intensity as Joanne Chapman (739 vs 257 attempts) but strong password prevented compromise.

Attack Comparison:

Joanne Chapman (jchapman@nqlc.com.au): - Oct 13-14: 257 failed attempts (testing credentials) - Oct 15: SUCCESS - attackers found valid password - Oct 15-30: 19 successful logins from Germany - Result: COMPROMISED E King (elking@nqlc.com.au): - Oct 13 - Nov 19: 739 failed attempts (same attack method) - Nov 19: Still trying, still failing - Result: DEFENDED by strong password

Geographic Distribution of Attacks on elking@:
- 448 unique IPs globally (US, Germany, France, Netherlands, Morocco, Tunisia, China, Russia, Sweden, Colombia)
- Distributed botnet/credential stuffing infrastructure
- Same attack pattern as successful compromises, but password strength held

Post-Lockdown Intensity (Nov 12-19):
- elking@nqlc.com.au: 204 additional failed attempts (29/day average)
- Most heavily attacked account post-lockdown
- Attackers have NOT given up despite 739 consecutive failures

Implications:
1. Password strength matters: Strong passwords prevented compromise despite identical attack methods
2. Attacks are persistent: 739 failed attempts over 37 days = 20 attempts/day sustained campaign
3. MFA is critical: Even strong passwords face ongoing assault - MFA would eliminate risk entirely

## Incident Timeline (Complete)

### Phase 1: Initial Compromise (October 15 - November 5)

| Date | Time (AEST) | Event | Details |
| --- | --- | --- | --- |
| Oct 15 | 17:36 | First Recorded compromise | Joanne Chapman accessed from Germany (92.246.87.37) |
| Oct 15-30 | Various | Ongoing exploitation | Joanne Chapman: 19 successful logins from Germany over 15 days |
| Oct 27-30 | Various | Secondary compromise | Lucy Toepfer: 4 logins from New Zealand (101.53.219.52) |
| Nov 3 | 21:07 | Second German IP victim | Leon Yeatman accessed from same German IP as Joanne |
| Nov 3-5 | Various | Continued access | Leon Yeatman: 8 logins over 3 days, SharePoint + Dynamics 365 accessed |

### Phase 2: Detection & Initial Response (November 6-7)

| Date | Time (AEST) | Event | Details |
| --- | --- | --- | --- |
| Nov 6 | 09:16 | 📧 Ticket created | Brian Cahill reports Leon Yeatman unable to send emails |
| Nov 6 | 09:19 | Ticket updated | Additional details added from user |
| Nov 6 | 09:22 | Assignment | Ticket transferred to Ashish Negi |
| Nov 6 | 13:12 | Investigation | Message trace shows emails marked as spam |
| Nov 6 | 16:49 | Analysis | User on allowed list in Defender, mail rules disabled, all attempts failing |
| Nov 6 | 16:49 | Escalation | Microsoft Support case created |
| Nov 6 | 17:18 | Resolution | User found blocked in Exchange, block removed, outbound email tested ✅ |
| Nov 6 | 17:18 | Communication | Brian Cahill emailed with updates |
| Nov 7 | 11:50 | CRITICAL RECOMMENDATION | Advised Brian Cahill: possible spam flagging and account compromise. Recommended MFA setup and password reset |
| Nov 7-11 | - | NO ACTION TAKEN | MFA/password reset NOT enforced by client or Orro |
| Nov 7-11 | Various | Continued exposure | Attacker retained access to Leon Yeatman for 5 additional days |

### Phase 3: Escalation & Containment (November 12)

| Date | Time (AEST) | Event | Details |
| --- | --- | --- | --- |
| Nov 12 | 10:41-14:09 | Security review | L1/L3 raised with Orro SDM regarding MFA activation (no baselines in place) |
| Nov 12 | 13:19 | Contact attempt | Orro called Leon Yeatman - no contact |
| Nov 12 | 14:09 | Bridge opened | Orro SDM opened internal bridge: Engineering Manager, Support, AM, SD Manager |
| Nov 12 | 14:09 | Forensic discovery | Further investigation found multiple international IP logins over last month |
| Nov 12 | 14:09 | Pattern identified | Same German IP (92.246.87.37) used by 2 different users |
| Nov 12 | 14:09 | Bridge | Orro Cyber Security Team added to bridge |
| Nov 12 | 14:47 | Client contact | Orro SDM contacted Brian (in meeting), callback received |
| Nov 12 | 15:16-16:22 | Client bridge call | Orro SDM, AM, SMO Director, Cyber Team + NQLC CFO/CSO |
| Nov 12 | 15:16-16:22 | Confirmation | CSO confirmed no staff travel to Germany → Breach confirmed |
| Nov 12 | 15:16-16:22 | Lockdown approved | Client approved account lockdown strategy |
| Nov 12 | 17:00+ | Containment started | Forced password changes and account locking for all identified accounts |

### Phase 4: Recovery & Remediation (November 13-17)

| Date | Time (AEST) | Event | Details |
| --- | --- | --- | --- |
| Nov 13-14 | 07:30-17:00 | User resets | Orro called users with contact list, provided SDM number for urgent assistance |
| Nov 13-14 | Ongoing | Status updates | Regular updates to NQLC CSO and CFO |
| Nov 17 | 09:56-12:43 | Continued support | Additional users calling for password reset assistance |
| Nov 17 | 15:24 | Library account | Enabled library account, reset password, assisted Brian with Outlook login |
| Nov 17 | 15:30-16:45 | Strategic meeting | Orro AM, SDM, Cyber Team + NQLC CEO/CFO/CSO: MFA urgency, incident response capabilities, recommendations presented |

## Root Cause Analysis

### 5 Whys Analysis

1. Why were accounts compromised?
→ Attackers had valid usernames and passwords for 3 user accounts

2. Why did attackers have valid credentials?
→ Credentials obtained from:
- Likely: Password reuse from previously breached databases (credential stuffing)
- Possible: Phishing campaign before Oct 15
- Possible: Malware/keylogger on user devices

3. Why could attackers access accounts with stolen credentials?
→ No Multi-Factor Authentication (MFA) enforcement → Single password was sufficient

4. Why wasn't MFA enforced before October 15?
→ No security baseline configured on Microsoft 365 tenant
→ Client not subscribed to security hardening recommendations

5. Why wasn't the attack detected for 28 days?
→ No detection capabilities deployed:
- No Conditional Access policies for impossible travel
- No sign-in risk policies enabled
- No baseline alerting for international IP logins
- No regular security log review process

### True Root Cause

Primary Root Cause: No MFA enforcement allowed credential stuffing attack to succeed

Contributing Factors:
1. Detection Gap: 28-day delay from first compromise (Oct 15) to escalation (Nov 12)
2. Response Gap: 6-day delay from detection signal (Nov 6) to containment (Nov 12)
3. Process Gap: Nov 7 MFA recommendation not enforced → 5 additional days of exposure

## Impact Assessment

### Data Exposure Analysis

Confirmed Unauthorized Access:
- ✅ Email (Exchange Online): 22 accesses via Outlook Web
- Read capability: YES (all mailbox content accessible)
- Send capability: YES (potential for phishing from legitimate accounts)
- Download capability: YES (email + attachments exfiltration possible)

- ✅ SharePoint Online: 2 accesses (Leon Yeatman, Nov 3-11)

- Document repositories: Accessible

- Download capability: YES

- Action Required: Review SharePoint audit logs for document downloads

- ✅ Dynamics 365 Business Central: 1 access (Leon Yeatman, Nov 4)

- Financial/ERP data: Potentially accessible

- Action Required: Review D365 audit logs for data queries/exports

- ⚠️ Unknown:

- Mailbox forwarding rules created? (Requires audit log review)

- Email auto-forwarding configured? (Requires message trace analysis)

- Data exfiltration occurred? (Requires forensic analysis)

### User Impact

Direct Impact:
- 5 users compromised: Email, documents, potentially financial data accessed
- All users disrupted: Forced password resets Nov 12-17
- CEO disrupted: Email blocking Nov 6-12 (initial symptom)

Business Impact:
- Downtime: 5 days (Nov 12-17) for affected users during password reset process
- Labor Cost:
- Orro team: L1, L3, SDM, Cyber Team, AM (estimated 40+ hours)
- NQLC team: CEO, CFO, CSO (estimated 10+ hours in meetings/coordination)
- Reputation Risk: Potential data breach notification obligations
- Compliance Risk: Notifiable Data Breach assessment required (Privacy Act 1988)

### Financial Impact Estimate

| Category | Estimated Cost |
| --- | --- |
| Orro incident response labor | $4,000-6,000 (40 hours × $100-150/hr) |
| NQLC internal labor | $2,000-3,000 (10 hours × $200-300/hr exec time) |
| Productivity loss (all users) | $5,000-10,000 (password reset disruption) |
| Potential data breach notification | $0-50,000 (if required) |
| TOTAL ESTIMATED COST | $11,000-69,000 |

Note: Does not include reputational damage, customer trust impact, or potential regulatory fines.

## What Went Wrong

### 1. ❌ No MFA Enforcement (Critical)

- Issue: Single-factor authentication allowed credential stuffing to succeed

- Evidence: Zero failed logins → Attackers had valid passwords and no second factor challenged them

- Impact: 30-day unauthorized access to 5 accounts

### 2. ❌ No Detection Capabilities (Critical)

- Issue: No impossible travel alerts, no sign-in risk policies, no anomaly detection

- Evidence: 28-day detection delay (Oct 15 → Nov 12)

- Impact: Attackers operated undetected for nearly a month

### 3. ❌ Recommendation Not Enforced (High)

- Issue: Nov 7 MFA/password reset recommendation not actioned by client OR enforced by Orro

- Evidence: 5 additional days of attacker access (Nov 7-12)

- Impact: Extended exposure window, additional data access

### 4. ❌ No Security Baseline (High)

- Issue: Microsoft 365 tenant had no security hardening configurations

- Evidence: No Conditional Access, no MFA policies, no legacy auth blocking

- Impact: Multiple attack vectors available to attackers

### 5. ⚠️ Initial Misdiagnosis (Medium)

- Issue: Nov 6 email blocking resolved as spam issue, not account compromise

- Evidence: Block removed, email restored, but root cause (compromise) not addressed

- Impact: 6-day delay until proper escalation (Nov 6 → Nov 12)

## What Went Right

### 1. ✅ Coordinated Escalation (Nov 12)

- Action: Orro SDM opened internal bridge with Cyber Team, AM, SD Manager

- Outcome: Multi-disciplinary response within 67 minutes (14:09 bridge → 15:16 client call)

- Impact: Rapid assessment and containment strategy

### 2. ✅ Client Collaboration

- Action: Transparent communication with NQLC CEO/CFO/CSO

- Outcome: Client approved lockdown strategy, confirmed no legitimate travel

- Impact: Confident containment decision with stakeholder buy-in

### 3. ✅ Service Account Protection

- Action: Intentionally excluded service accounts from password reset

- Outcome: Avoided disruption to automated processes and scheduled tasks

- Impact: Balanced security response with operational continuity

### 4. ✅ Phased Recovery

- Action: Coordinated password resets with user availability (Nov 12-17)

- Outcome: Minimal business disruption, users supported individually

- Impact: Maintained service delivery during remediation

### 5. ✅ Strategic Follow-Up Meeting (Nov 17)

- Action: Executive-level meeting to present MFA urgency and incident response capabilities

- Outcome: Client leadership engaged in security improvement roadmap

- Impact: Foundation for long-term security enhancement

## Action Items (SMART Framework)

### 🔴 CRITICAL - Immediate (This Week)

| Action | Owner | Target Date | Success Criteria | Status |
| --- | --- | --- | --- | --- |
| Audit all 5 compromised accounts for malicious mailbox rules | Orro L3 | Nov 19, 2024 | All forwarding/deletion/auto-reply rules documented and removed | 🔴 Not Started |
| Review message trace for email forwarding (Oct 15-Nov 14) | Orro L3 | Nov 19, 2024 | Exfiltration confirmed/denied, external forwards identified | 🔴 Not Started |
| Review SharePoint audit logs (Leon Yeatman: Nov 3-11) | Orro L3 | Nov 19, 2024 | Document downloads documented, sensitive file access assessed | 🔴 Not Started |
| Review Dynamics 365 access logs (Leon Yeatman: Nov 4) | Orro L3 | Nov 20, 2024 | Financial data access assessed, queries/exports documented | 🔴 Not Started |
| Notifiable Data Breach assessment | NQLC CSO + Orro Cyber | Nov 20, 2024 | Privacy Act 1988 obligations determined, OAIC notification if required | 🔴 Not Started |

### 🟡 HIGH - Prevention (Next 7 Days)

| Action | Owner | Target Date | Success Criteria | Status |
| --- | --- | --- | --- | --- |
| Enforce MFA for ALL users (CEO priority) | Orro AM + L3 | Nov 22, 2024 | 100% users with MFA enabled, tested with authenticator app, documented | 🟡 In Progress |
| Enable Conditional Access: Block legacy authentication | Orro L3 | Nov 22, 2024 | Legacy auth protocols disabled globally, service accounts exempted with justification | 🔴 Not Started |
| Implement password complexity baseline (14+ chars) | Orro L3 | Nov 22, 2024 | Azure AD password policy enforced, all users compliant | 🔴 Not Started |
| Configure sign-in risk policy (block high-risk) | Orro Cyber | Nov 22, 2024 | Policy active: Block high-risk, MFA for medium-risk, tested with VPN logins | 🔴 Not Started |
| Credential leak monitoring (HaveIBeenPwned API) | Orro Cyber | Nov 25, 2024 | Compromised password detection enabled, weekly reports to CSO | 🔴 Not Started |

### 🟢 MEDIUM - Detection (Next 14 Days)

| Action | Owner | Target Date | Success Criteria | Status |
| --- | --- | --- | --- | --- |
| Enable impossible travel alerts (Medium sensitivity) | Orro Cyber | Nov 26, 2024 | Alerts configured for international logins, <5 min detection validated, tested | 🔴 Not Started |
| Weekly sign-in log review (international IPs) | NQLC CSO | Ongoing (Weekly) | Review completed every Monday, findings documented in security log | 🔴 Not Started |
| Azure AD Identity Protection deployment | Orro Cyber | Dec 5, 2024 | User risk policy + sign-in risk policy active, alert integration with security team | 🔴 Not Started |
| Extend Azure AD log retention to 90+ days | Orro AM + NQLC CFO | Dec 10, 2024 | Azure AD Premium P1/P2 or Log Analytics integration, 90-day retention validated | 🔴 Not Started |
| Microsoft Defender for Cloud Apps (if budget allows) | Orro AM | Dec 15, 2024 | Anomaly detection active, app governance configured, integrated with Sentinel | 🟢 Pending Budget Approval |

### 🔵 LOW - Response Improvement (Next 30 Days)

| Action | Owner | Target Date | Success Criteria | Status |
| --- | --- | --- | --- | --- |
| Document 24/7 critical incident contact protocol | Orro SDM + NQLC CSO | Nov 29, 2024 | Primary/secondary/escalation contacts defined, tested with tabletop exercise | 🔴 Not Started |
| Create account lockdown runbook | Orro Cyber + L3 | Nov 29, 2024 | Runbook documented with decision tree, scripts prepared, execution time <30 min validated | 🔴 Not Started |
| Security recommendation enforcement SLA | Orro SDM | Nov 29, 2024 | Protocol defined: Critical recommendations escalate to executive if not actioned within 24h | 🔴 Not Started |
| Quarterly security tabletop exercise | Orro Cyber + NQLC CSO | Feb 2025 | First exercise scheduled, incident scenarios defined, response times measured | 🔴 Not Started |

## Validation & Testing Plan

### MFA Enforcement Validation (Nov 22-25)

- Test 1: User login without MFA → Should fail

- Test 2: User login with MFA → Should succeed with authenticator app

- Test 3: Service account authentication → Should work with app passwords/OAuth

- Test 4: Legacy auth attempt → Should be blocked

- Success Criteria: 100% coverage, zero bypass paths, documented test results

### Detection Capability Validation (Nov 26-30)

- Test 1: Synthetic login from VPN (simulate international IP) → Alert within 5 min

- Test 2: Impossible travel scenario (Sydney → Germany in 1 hour) → Alert triggered

- Test 3: High-risk sign-in simulation → Blocked automatically

- Success Criteria: <5 min detection, <2 false positives per week, alert routing validated

### Incident Response Validation (Dec 2025)

- Tabletop Exercise: Simulate credential stuffing attack

- Participants: Orro Cyber Team, NQLC CSO/CFO, Orro SDM

- Scenario: 3 users compromised, international logins detected

- Success Criteria:

- Contact protocol executed within 30 min

- Lockdown decision within 60 min

- Account containment within 90 min

- Post-exercise lessons learned documented

## Lessons Learned

### For NQLC

Critical Lessons:
1. MFA is non-negotiable: Single-factor authentication is insufficient for modern threat landscape
2. Security recommendations require urgency: Nov 7 MFA recommendation delay cost 5 additional days of exposure
3. Proactive monitoring is essential: Waiting for symptoms (email blocking) delays detection by weeks

Recommendations:
- Treat security recommendations as urgent by default (assume compromise until proven otherwise)
- Implement 24-hour decision SLA for critical security changes
- Budget for proactive security monitoring, not just reactive incident response

### For Orro

Critical Lessons:
1. Enforce critical recommendations: Nov 7 MFA suggestion should have been escalated when not actioned within 24h
2. Forensic analysis first: Nov 6 email blocking should have triggered sign-in log review immediately
3. Detection-first approach: Waiting for client symptoms delays response by weeks/months

Process Improvements:
- Escalation protocol: Critical security recommendations not actioned within 24h → Executive escalation
- Default forensic analysis: Any authentication-related issue → Sign-in log review mandatory
- Proactive security baseline: All M365 tenants get MFA + Conditional Access as default (opt-out, not opt-in)

### Industry Benchmarks (For Context)

| Metric | NQLC Incident | Industry Average | Best Practice |
| --- | --- | --- | --- |
| MTTD (Mean Time To Detect) | 28 days | 207 days (Ponemon 2024) | <24 hours |
| MTTR (Mean Time To Respond) | 6 days | 73 days (Ponemon 2024) | <4 hours |
| MFA Adoption | 0% (pre-incident) | 57% (Microsoft 2024) | 100% |
| Detection Capabilities | None | 67% (Gartner 2024) | Full UEBA + SIEM |

Assessment: NQLC detection was significantly faster than industry average (28 days vs 207 days) but still far from best practice (<24 hours).

## Post-Incident Follow-Up (November 12-19, 2024)

Analysis Date: November 19, 2024 (7 days post-lockdown)
Data Source: Azure AD sign-in logs (Oct 20 - Nov 19)

### Lockdown Effectiveness Assessment

✅ LOCKDOWN SUCCESSFUL - No New Compromises:

| Metric | Result | Assessment |
| --- | --- | --- |
| German attacker IP (92.246.87.37) | ZERO activity post-lockdown | ✅ Complete shutdown - attacker gave up on compromised accounts |
| Leon Yeatman (compromised) | 9 failed attempts (all from Sydney office IP) | ✅ Likely legitimate user with old password / typing errors |
| New international compromises | ZERO (all international logins = NW Computing/Orro Philippines) | ✅ No accounts compromised post-lockdown |

Password resets successfully prevented access to previously compromised accounts.

### ⚠️ Ongoing Attack Activity - Credential Stuffing Continues

Attacks have NOT stopped - they INTENSIFIED:

| Period | Failed Logins/Day | Change |
| --- | --- | --- |
| Pre-lockdown (Oct 13 - Nov 12) | ~87/day | Baseline |
| Post-lockdown (Nov 12-19) | 251/day | +189% increase |

Top Targeted Accounts (Nov 12-19):

| Account | Failed Attempts | Unique Attacker IPs | Status | Assessment |
| --- | --- | --- | --- | --- |
| nwcomputing@nqlc.com.au | 602 | Multiple | ⚠️ UNDER HEAVY ATTACK | Legitimate Philippines logins + attack attempts |
| confrmtville@nqlc.com.au | 390 | 1 (Sydney) | ❌ Misconfigured device | Conference room - IT issue, not security threat |
| elking@nqlc.com.au | 204 | 175 (global) | ⚠️ UNDER CONTINUOUS ASSAULT | Strong password holding - but constant pressure |
| jchapman@nqlc.com.au | 131 | 117 (global) | ⚠️ PERSISTENT TARGETING | Attackers still trying with old credentials |
| swethery@nqlc.com.au | 43 | Multiple | ⚠️ New target identified | Not previously on radar |

Geographic Distribution of Attacks (Nov 12-19):
- Russia, China, Korea, US, Colombia, New York
- 175+ unique attacker IPs globally
- Distributed botnet/credential stuffing infrastructure

### Attack Pattern Analysis

Joanne Chapman (jchapman@nqlc.com.au) - Post-Lockdown:

131 failed attempts from 117 unique IPs (7 days) Last attempt: Nov 18, 21:07 UTC (Russia) Sample attack IPs: - 188.187.199.246 (Yoshkar-Ola, Russia) - 220.119.153.105 (Seoul, Korea) - 61.184.176.252 (Nyingchi, China) Status: All attempts FAILED - password reset effective Threat: Attackers have NOT given up, trying old credentials

E King (elking@nqlc.com.au) - Post-Lockdown:

204 failed attempts from 175 unique IPs (7 days) Last attempt: Nov 19, 02:12 UTC (New York) Attack intensity: 29 attempts/day average Geographic spread: US, Colombia, global distribution Status: All attempts FAILED - password strength holding Threat: Most heavily attacked account post-lockdown

### Critical Findings

1. Attackers Are Persistent:
- German attacker stopped (account lockdown worked)
- BUT new attackers/botnets continue targeting same accounts
- Credential stuffing databases still contain NQLC credentials
- 251 attacks/day = sustained campaign

2. Password Changes Alone Are Insufficient:
- Joanne Chapman: 131 attacks in 7 days despite new password
- E King: 204 attacks in 7 days with strong password
- Without MFA, eventual compromise is likely:
- Password reuse across services
- Weak password selection
- Social engineering/phishing
- Keylogger/malware

3. New Targets Emerging:
- nwcomputing@nqlc.com.au now #1 target (602 attempts)
- swethery@nqlc.com.au newly identified (43 attempts)
- Attack scope expanding beyond original 2 compromised accounts

### Immediate Actions Required

🔴 CRITICAL - MFA Enforcement (Overdue from Nov 22 target):

| Account | Priority | Rationale |
| --- | --- | --- |
| jchapman@nqlc.com.au | URGENT | 131 attacks in 7 days post-lockdown |
| elking@nqlc.com.au | URGENT | 204 attacks in 7 days (highest intensity) |
| nwcomputing@nqlc.com.au | URGENT | 602 attacks, new primary target |
| lyeatman@nqlc.com.au | HIGH | Previously compromised, CEO mailbox access |
| swethery@nqlc.com.au | MEDIUM | Emerging target (43 attempts) |
| ALL USERS | MANDATORY | Attacks expanding, proactive protection needed |

Recommended Timeline:
- Week 1 (Nov 19-26): Enforce MFA for all 5 targeted accounts above
- Week 2 (Nov 26-Dec 3): Enforce MFA tenant-wide (100% coverage)
- Week 3 (Dec 3-10): Validate MFA adoption, remove non-compliant access

Configuration Issues to Resolve:
- confrmtville@nqlc.com.au (conference room): Fix device authentication (390 failed attempts from office IP)

### Monitoring Recommendations

Weekly Security Review (Every Monday):
1. Review failed login attempts (baseline: 251/day, alert if >400/day)
2. Check for new international successful logins (excluding NW Computing/Philippines)
3. Monitor top 10 targeted accounts for pattern changes
4. Validate MFA enrollment progress

Alert Thresholds:
- Failed logins from single account: >50/day → Investigate
- Failed logins from single IP: >20/day → Consider IP block
- Successful login from new international location: Immediate review

### Conclusion

Lockdown Status: ✅ SUCCESSFUL - Original German attacker neutralized, no new compromises

Ongoing Threat: ⚠️ HIGH - Attacks intensified 3x post-lockdown, persistent global botnet targeting

Next Critical Step: 🔴 MFA ENFORCEMENT - Password protection alone is insufficient against 251 attacks/day

Timeline: The Nov 22 MFA target date has passed. Immediate deployment required to prevent eventual re-compromise.

## Sign-Off & Review Schedule

### Document Approval

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Orro Service Delivery Manager | [Name] | ____ | __ |
| Orro Cyber Security Team Lead | [Name] | ____ | __ |
| NQLC Chief Security Officer | [Name] | ____ | __ |
| NQLC Chief Finance Officer | [Name] | ____ | __ |

### Review Schedule

- 30-Day Review (Dec 17, 2024): Validate MFA enforcement, detection capability deployment

- 90-Day Review (Feb 17, 2025): Assess effectiveness of prevention measures, review security metrics

- 6-Month Review (May 17, 2025): Comprehensive security posture assessment, tabletop exercise results

## Appendices

### Appendix A: Attacker IP Addresses (IOCs)

| IP Address | Location | Users Compromised | Login Count | First Seen | Last Seen |
| --- | --- | --- | --- | --- | --- |
| 92.246.87.37 | Moenchengladbach, Germany | Joanne Chapman, Leon Yeatman | 51 | Oct 15, 17:36 UTC | Nov 11, 10:30 UTC |
| 101.53.219.52 | Parnell, New Zealand | Lucy Toepfer | 4 | Oct 27, 22:59 UTC | Oct 30, 21:33 UTC |
| 124.240.212.179 | Port Moresby, PNG | Loraine Healey | 1 | Nov 11, 23:26 UTC | Nov 11, 23:26 UTC |
| 112.209.186.75 | Sampaloc, Philippines | NW Computing | 6 | Nov 14, 00:30 UTC | Nov 14, 00:31 UTC |

Recommended Action: Block these IPs in Microsoft Defender firewall, add to threat intelligence feeds.

### Appendix B: Glossary

| Term | Meaning |
| --- | --- |
| AM | Account Manager |
| CEO | Chief Executive Officer |
| CFO | Chief Finance Officer |
| CSO | Chief Security Officer |
| MTTD | Mean Time To Detect |
| MTTR | Mean Time To Recover |
| MFA | Multi-Factor Authentication |
| NQLC | North Queensland Land Council |
| SDM | Service Delivery Manager |
| UEBA | User and Entity Behavior Analytics |
| Credential Stuffing | Attack using previously compromised username/password pairs from data breaches |
| Impossible Travel | Login from geographically distant locations within implausible timeframe |

### Appendix C: Technical Evidence Summary

Sign-In Log Analysis (InteractiveSignIns_2025-10-15_2025-11-14.csv):
- Total events analyzed: 5,001
- Successful logins: 5,001 (100%)
- Failed logins: 0 (0%) ← Proof of credential stuffing
- International logins: 62 (1.2%)
- Unique international IPs: 4
- Multi-user IP addresses: 1 (German IP: 2 users)

Attack Pattern: Sequential credential stuffing with valid credentials, no brute force attempts.

Document End

Next Steps:
1. Obtain sign-off from NQLC CSO and Orro SDM
2. Execute critical action items (data exfiltration assessment, MFA enforcement)
3. Schedule 30-day review meeting
4. Archive this document in incident response knowledge base